Level:0 Block Diagram.

Cattle Collar (external entity)

↕

[Data Retrieval] (process)

↘

Dashboard (external entity)

Level:1 Block Diagram

+----------------------+

|     Dashboard/User   |

+----------------------+

^

| (Processed Data, Alerts)

|

+-------------------------------------+

|  (Smart Cattle Monitoring System)   |

|-------------------------------------|

|                                     |

| [P1] GPS Tracking                   |

|       ↓                             |

| [P2] Health Monitoring              |

|       ↓                             |

| [P3] Motion Sensing                 |

|       ↓                             |

| [P4] Geofencing Alerts              |

|       ↓                             |

| [P5] Data Transmission ↔ [D1] Database  |

|       ↓                             |

| [P6] Battery Optimization (internal) |

|-------------------------------------|

^

|

(Sensor Data: GPS, Temp, Motion)

|

+----------------------+

|     Cattle Collar    |

+----------------------+

A Simple System Architecture Diagram

Collar Simulator (Python)

↓

Flask API (Backend)

↓

MongoDB / Firebase (Database)

↓

Web Dashboard (React / HTML)

TO DO:

CORE VERSION = what it must include (minimum to be resume-ready)

- Sensor simulator (Python) — outputs JSON and POSTs to API.

- REST API (FastAPI / Flask) — accepts POST /data and GET /data.

- Database (MongoDB Atlas or Firebase) — stores incoming data.

- Simple dashboard — shows list of cows and latest values (can be Streamlit for fastest Python-only UI, or simple HTML+JS).

- README + GitHub repo + 30–60s demo GIF or video.

- (Optional stretch) Basic alert: temperature threshold → record alert.

If you finish this, you can put it on resume as a functional, deployed project.

20-DAY ACTION PLAN (precise; do this in parallel with DSA)

Daily rule of thumb:

- DSA: 60–90 minutes daily (keep your GFG streak) — MUST.

- Project: 2–3 focused sessions (total 90–150 minutes) — building priority.

- Short notes of progress each day in a single PROJECT.md in repo.

Days 1–3 — Finalize design & finish REST familiarity (Foundation)

Goal: zero ambiguity; you know exactly what to code.

Project tasks:

- Put your Core Version doc (above) into PROJECT.md.

- Finalize Level 0/1 diagrams PNGs and save to repo.

- Finish FastAPI docs Request Body + First Steps if not fully read (30–60 min total).

- Install environment: Python, pip, virtualenv, VSCode or any editor, git.

Output by Day 3:

- PROJECT.md (Core version + checklist) in repo.

- Dev environment ready.

Days 4–7 — Build the simulator (Python)

Goal: running data_simulator.py that prints JSON and can POST to API.

Tasks:

- Write data_simulator.py (multi-cow support; JSON fields: cow_id, lat, lon, temp, activity, timestamp, battery_percent).

- Test printing JSON locally.

- Add argument parsing: --cows, --interval, --endpoint.

- If requests installed, implement POST to endpoint (but safe to run without endpoint).

Quick start snippet (skeleton):

# data_simulator.py (very short)

import time, random, json, argparse, requests

def generate(cow_id):

return {

"cow_id": cow_id,

"latitude": round(random.uniform(23.0, 23.5), 6),

"longitude": round(random.uniform(77.0, 77.5), 6),

"temperature": round(random.uniform(38.0, 40.0), 2),

"activity": random.choice(["grazing","walking","idle"]),

"timestamp": time.strftime("%Y-%m-%d %H:%M:%S")

}

# loop, print json, optionally POST to endpoint

Output by Day 7:

- Simulator runs and prints JSON every 1–3s.

- Commits: simulator/ folder with code and README.

Days 8–11 — Build REST API (FastAPI recommended)

Goal: POST /data stores reading; GET /data returns latest N readings.

Tasks:

- Create backend/app.py (FastAPI) with:

  - POST /data accepts JSON and returns success.

  - GET /data returns last 50 readings.

- Use pydantic models to validate request body (helps you understand Request Body part).

- Run locally at http://127.0.0.1:8000 and test with curl or Postman.

- Connect simulator: run python data_simulator.py --endpoint http://127.0.0.1:8000/data and verify POSTs are received.

Key commands:

pip install fastapi uvicorn pymongo requests

uvicorn backend.app:app --reload

Output by Day 11:

- Local API running; simulator → API working end-to-end.

Days 12–14 — Persist data to DB (MongoDB Atlas)

Goal: API stores data into MongoDB instead of memory.

Tasks:

- Create free MongoDB Atlas cluster (or use Firebase if preferred).

- In API, on POST /data: insert document into readings collection.

- Implement GET /data to query latest entries.

- Test end-to-end (simulator posting → DB shows docs).

Output by Day 14:

- Persistent data store connected. Commit DB connection code.

Days 15–17 — Build simple dashboard (fastest options)

Option A (fastest, Python-only): Streamlit

- Create dashboard/app.py (Streamlit): fetch GET /data and show a table and a small map (use lat/lon) or just coordinates. Streamlit has st.map() for quick mapping.

Option B (slightly more work): HTML + JS + fetch

- Build dashboard/index.html that hits /data and displays a table.

I recommend Streamlit for speed: you can build an interactive dashboard in hours.

Output by Day 17:

- Dashboard runs locally showing live or polled readings. Commit.

Days 18–19 — Polish + small alert

Goal: make it look presentable and add one alert.

Tasks:

- Add a simple temperature alert: if temp > 39.5, save an alerts record in DB and show it on dashboard.

- Add basic CSS or Streamlit layout improvements.

- Add screenshots and a 30–60s demo video/GIF (use screen recorder like OBS or Loom).

Output:

- Alerts page + demo GIF + screenshots.

Day 20 — Documentation & GitHub + Resume bullet

Goal: project looks professional and ready to show.

Tasks:

- Final README (Project description, tech stack, how to run locally, demo screenshots, short 2–3 line resume bullet).

- requirements.txt for Python.

- Add LICENSE (MIT) and .gitignore.

- Create a 2-line resume entry:

Example resume line:

Smart Cattle Collar — Designed and implemented an IoT prototype that simulates cattle collars, ingests GPS & health data via a REST API (FastAPI), stores readings in MongoDB Atlas, and visualizes live data/alerts on a Streamlit dashboard. Tech: Python, FastAPI, MongoDB, Streamlit, Docker (optional).

- Push everything to GitHub and create a release.

DAILY ROUTINE (during these 20 days)

- Morning / before classes (if any): DSA — GFG streak: 60–90 minutes (solve/submit one problem, read solution if stuck).

- Afternoon/evening: Project building — 90–150 minutes (follow the day plan above).

- Night (15–30 min): Write a 1–2 sentence log to PROJECT.md describing what you did that day.

Extra practical tips (to save time & avoid confusion)

- Use Streamlit for UI — fastest, Python-only, no React needed.

- Use FastAPI — auto docs, easy pydantic validation.

- Use MongoDB Atlas — free tier, no local DB headaches.

- Commit early, commit often — every small milestone.

- Record a 30–60s demo once core works (phone screen recorder is okay).

- If laptop dies: you can still plan diagrams, write README drafts, and mentally rehearse your 1-minute project pitch.